DEVELOPMENT BRIEF

SecureDocChain

Blockchain-Powered Secure Document Sharing Platform

Prepared for: Antigravity Studio   |   April 2026   |   Version 1.0

| Client SecureDocChain | Agency Antigravity Studio | Sprint Target 4–6 Weeks MVP | Budget Range $15,000 – $30,000 |
| --- | --- | --- | --- |

This document is the master development brief for Antigravity. It contains everything needed to scope, architect, and build the SecureDocChain MVP: product vision, technical requirements, feature specifications for all three verticals, smart contract reference code, UX guidelines, and acceptance criteria. Treat this as your single source of truth.

# 1. Product Vision

You are building SecureDocChain — a blockchain-based document sharing and management platform for three professional verticals: law firms, creative production houses, and business startups.

The platform solves a fundamental problem: professionals share highly sensitive documents using tools (email, Google Drive, Dropbox) that offer no cryptographic integrity guarantees, no immutable audit trail, and no true access revocation. SecureDocChain fixes this with a hybrid architecture where files are encrypted and stored on IPFS, while access rights, ownership, and audit history are anchored immutably on a blockchain via smart contracts.

The One-Line Pitch - SecureDocChain = Google Drive + DocuSign + an immutable audit ledger, powered by blockchain — no third party can alter, delete, or secretly access your documents.

### Design Principles

- Security by default — AES-256 encryption before any file leaves the user's device

- Decentralized trust — no single server, no single point of failure, no vendor lock-in

- User-first UX — non-crypto users must be able to share a document in under 60 seconds

- Vertical-aware — each of the three verticals (law, creative, startup) gets a tailored UI mode

- Audit-first — every action is logged; nothing can be hidden or retroactively altered

# 2. System Architecture to Build

Build a three-layer hybrid architecture. This is the established standard from peer-reviewed research (Nature 2024, arXiv 2022, Hyperledger EECS 2024) and must not be changed to a purely centralized or purely on-chain approach.

### Layer 1 — Encrypted Decentralized Storage (IPFS)

- Client-side AES-256-GCM encryption before upload (the raw file never leaves the device unencrypted)

- Upload encrypted blob to IPFS via Pinata API; store the returned CID (content identifier)

- Filecoin integration in Phase 2 for incentivized long-term pinning

- File sizes up to 500MB supported; chunking for files over 50MB

### Layer 2 — Blockchain Smart Contracts

- Store only: document hash (keccak256), IPFS CID, owner address, access list, encrypted key references, and timestamps

- Never store raw file content or unencrypted keys on-chain

- Deploy on Ethereum Sepolia testnet for development; Polygon PoS for production

- Hyperledger Fabric mode for law firm enterprise deployments (permissioned, private channels)

- All access events (grant, revoke, view) emitted as on-chain events — this is the audit trail

### Layer 3 — Application (Frontend + Key Proxy)

- React 18 frontend — three distinct UI modes selectable at login: LegalVault / ScriptSafe / VaultDesk

- Node.js + Express key proxy service — handles group key management and re-keying on member changes

- Authentication: MetaMask / WalletConnect for Web3 users; email magic link for non-crypto users

- React Native app for iOS/Android (Phase 2 — weeks 11–14)

# 3. Smart Contract Specification

Implement the following Solidity contract as the core access control layer. This is the reference implementation — extend it but do not remove any of the listed functions or events:

// SPDX-License-Identifier: MIT pragma solidity ^0.8.20; contract SecureDocChain { struct Document { string ipfsCID; address owner; // 0 = no access, 1 = view, 2 = edit/annotate, 3 = sign/full mapping(address => uint8) accessLevel; uint256 timestamp; string docType; // 'legal' ¦ 'script' ¦ 'business' uint256 expiry; // Unix timestamp; 0 = never expires bool ipTimestamp; // true if registered as IP proof } mapping(bytes32 => Document) public documents; mapping(bytes32 => address[]) public accessLog; // ordered access history event DocumentUploaded(bytes32 indexed docHash, string ipfsCID, address indexed owner, string docType, uint256 ts); event AccessGranted(bytes32 indexed docHash, address indexed grantee, uint8 level); event AccessRevoked(bytes32 indexed docHash, address indexed grantee); event DocumentAccessed(bytes32 indexed docHash, address indexed accessor, uint256 ts); function uploadDocument(string memory _cid, string memory _docType, uint256 _expiry, bool _ipTimestamp) public returns (bytes32) { bytes32 docHash = keccak256(abi.encodePacked(_cid, msg.sender, block.timestamp)); Document storage d = documents[docHash]; d.ipfsCID = _cid; d.owner = msg.sender; d.timestamp = block.timestamp; d.docType = _docType; d.expiry = _expiry; d.ipTimestamp = _ipTimestamp; d.accessLevel[msg.sender] = 3; emit DocumentUploaded(docHash, _cid, msg.sender, _docType, block.timestamp); return docHash; } function grantAccess(bytes32 _dh, address _user, uint8 _level) public { require(documents[_dh].owner == msg.sender, 'Not owner'); require(_level >= 1 && _level <= 3, 'Bad level'); documents[_dh].accessLevel[_user] = _level; emit AccessGranted(_dh, _user, _level); } function revokeAccess(bytes32 _dh, address _user) public { require(documents[_dh].owner == msg.sender, 'Not owner'); documents[_dh].accessLevel[_user] = 0; emit AccessRevoked(_dh, _user); } function getDocument(bytes32 _dh) public returns (string memory, uint256) { require(documents[_dh].accessLevel[msg.sender] >= 1, 'Unauthorized'); if (documents[_dh].expiry > 0) { require(block.timestamp <= documents[_dh].expiry, 'Expired'); } accessLog[_dh].push(msg.sender); emit DocumentAccessed(_dh, msg.sender, block.timestamp); return (documents[_dh].ipfsCID, documents[_dh].timestamp); } function verifyIntegrity(bytes32 _dh, string memory _cid) public view returns (bool) { return keccak256(abi.encodePacked(documents[_dh].ipfsCID)) == keccak256(abi.encodePacked(_cid)); } }

Smart Contract Requirements Checklist - Deploy and verify on Ethereum Sepolia testnet in Week 1 — share the contract address and ABI - Write full Hardhat test suite covering: upload, grant, revoke, expiry enforcement, tamper detection - Run Slither static analysis and resolve all high/medium severity findings before Week 4 - Gas optimization: uploadDocument must cost < 200,000 gas; grantAccess < 50,000 gas - Emit all four events (DocumentUploaded, AccessGranted, AccessRevoked, DocumentAccessed) — they are the audit trail - Plan for contract upgradeability using OpenZeppelin TransparentUpgradeableProxy pattern

# 4. Three Vertical Modules to Build

The platform ships with three selectable UI modes, each with vertical-specific features layered on top of the same core upload/share/audit engine. A user selects their mode at onboarding and can switch in settings.

## 4.1  LegalVault — Law Firms

Target users: attorneys, paralegals, legal secretaries, clients. Context: sharing contracts, evidence, filings, NDAs, and privileged communications.

LegalVault — Required Features - Matter Rooms: private workspaces per legal matter; only assigned counsel + client can be invited; matter name + case number metadata - Digital Seal: one-click on-chain notarization — anchors document hash + timestamp to blockchain, generates a PDF certificate of notarization - Version Ledger: every document save creates a new version entry on-chain; diff view between versions; no version can be deleted - Privilege Wall: documents tagged as attorney-client privileged are visually segregated; only attorneys with privilege authorization can open - E-Discovery Export: one-click export of complete audit trail in EDRM XML format for legal proceedings - Conflict Check Hook: when inviting a new party, system checks an on-chain identity registry for conflict-of-interest flags - Hyperledger Fabric Mode (Enterprise): deploy private Fabric channels for law firm consortia — multi-firm matter sharing with zero public data exposure - Compliance Badge: UI displays GDPR status, AES-256 encryption badge, and ABA Model Rule 1.6 alignment indicator

## 4.2  ScriptSafe — Creative & Production Houses

Target users: screenwriters, directors, producers, distributors, studios. Context: sharing scripts, treatments, pitch decks, pre-release cuts, and rights agreements.

ScriptSafe — Required Features - IP Timestamp: upon upload, system publishes the document hash to a public blockchain and generates a timestamped Proof of Authorship certificate (PDF) — functions as copyright evidence - Watermarked Reading Room: all documents render in-browser as a PDF viewer with invisible recipient-specific steganographic watermarks baked in — no download without explicit permission - Production Access Tiers: Writer (full), Director (read + annotate), Producer (read only), Distributor (locked until smart contract deal trigger fires) - Leak Tracing Dashboard: if a leak is reported, owner can instantly see complete access log — who opened, from what IP (if available), at what time - Draft Progression: each script draft gets its own on-chain hash; side-by-side comparison view between Draft 1, 2, 3... with change highlighting - Smart Contract Royalty Template: pre-built Solidity royalty split contract — owner sets percentage splits; auto-executes payouts when a trigger address receives ETH/MATIC - Rights Registry: on-chain metadata field for WGA/guild registration number, ISNI, and licensing terms — makes the document self-describing for rights clearance

## 4.3  VaultDesk — Businesses & Startups

Target users: founders, investors, HR teams, legal counsel, contractors. Context: NDAs, pitch decks, term sheets, investor updates, HR documents, B2B contracts.

VaultDesk — Required Features - Deal Room: virtual data room with folder structure; tracks opens per document per recipient; shows time-spent-reading analytics; export engagement report as PDF - NDA Vault: counter-sign NDAs in-platform using on-chain e-signature; signed PDF auto-generated and anchored on-chain; non-repudiable - Link Expiry: every shared document link supports: max views (e.g., view once), expiry date/time, IP whitelist, and password protection - Revoke on Exit: employee/contractor offboarding flow — one click identifies all documents they have access to and bulk-revokes with on-chain log entry - Investor Portal: monthly update reports with view-only time-limited access; open tracking (who read, when, for how long); comment threads - API + Webhooks: REST API for all core actions (upload, share, revoke, audit export); webhooks for access events (fires to Slack/Zapier/Notion) - Magic Link Access: non-crypto users access shared documents via email magic link — no wallet required on the recipient side; sender still gets full audit trail

# 5. Feature Matrix & Priority

Build in this order. P0 = MVP must-have, P1 = first month post-launch, P2 = roadmap.

| Feature | Vertical | Priority | Notes |
| --- | --- | --- | --- |
| AES-256 client-side encryption | All | P0 | Must encrypt before upload — non-negotiable |
| IPFS upload via Pinata API | All | P0 | Use Pinata SDK; store CID in contract |
| Smart contract deploy (Sepolia) | All | P0 | Week 1 milestone |
| Wallet auth (MetaMask/WalletConnect) | All | P0 | WalletConnect v2 supports 300+ wallets |
| Email magic link auth | All | P0 | Critical for non-Web3 users (VaultDesk/Legal) |
| Upload → share → revoke UI flow | All | P0 | Core 3-step user journey |
| Audit log viewer (on-chain events) | All | P0 | Query events via ethers.js event filters |
| Matter Rooms + Privilege Wall | LegalVault | P0 | Core law firm differentiator |
| IP Timestamp + Proof Certificate | ScriptSafe | P0 | Core creative differentiator |
| Deal Room + open tracking | VaultDesk | P0 | Core startup differentiator |
| Digital Seal (notarization PDF) | LegalVault | P1 | Weeks 5–6 |
| Watermarked Reading Room | ScriptSafe | P1 | PDF.js + canvas watermark injection |
| Link expiry + view limits | VaultDesk | P1 | Smart contract expiry field already in contract |
| E-Discovery export (EDRM XML) | LegalVault | P1 | Legal compliance requirement |
| Royalty split contract template | ScriptSafe | P1 | Separate Solidity contract; deploy per deal |
| REST API + webhooks | VaultDesk | P1 | Node.js Express; document in Swagger |
| Hyperledger Fabric enterprise mode | LegalVault | P2 | Separate deployment; custom scoping needed |
| React Native mobile apps | All | P2 | iOS + Android; Phase 2 sprint |
| Filecoin long-term archival | All | P2 | Replace Pinata pinning for archival tier |
| Smart contract security audit | All | P2 | Trail of Bits / OpenZeppelin / CertiK |

# 6. UX & Design Requirements

SecureDocChain must feel like a premium SaaS product, not a crypto dApp. The majority of end users in the law and startup verticals will never have used a blockchain product. Design for them first.

| Must Have in UX - Upload completes in < 5 seconds for docs under 10MB - Share flow: recipient invited by email address (not wallet address) — system creates/links wallet in background - Every encryption operation shows a clear progress state - Access granted/revoked shows instant UI feedback with on-chain confirmation toast - Audit log readable as a plain English timeline ('John viewed on April 13 at 2:14pm') - Mobile-responsive — full feature parity on tablet - Dark mode support from day one | Must NOT Have - No gas fee prompts visible to end users — abstract all gas costs behind the platform - No wallet address shown as primary identity — show name/email; wallet is internal - No blockchain jargon in UI copy ('smart contract', 'CID', 'hash') — use plain language - No loading spinners without explanatory text ('Securing your document...') - No document preview that allows screenshot without a watermark warning - No feature that requires the user to hold or buy cryptocurrency |
| --- | --- |

### Key User Flows to Design (provide wireframes for all)

- Onboarding — vertical selection → account creation (email or wallet) → first document upload (guided, < 90 seconds)

- Upload & Share — drag-drop upload → encryption progress → set access level → invite by email → confirm sharing → view CID + hash

- Recipient Access — email notification → magic link → in-browser document viewer (no download by default) → watermark visible

- Audit Review — owner opens audit log → timeline of all accesses → filter by date/user → export as PDF

- Revoke Access — owner selects user → click Revoke → on-chain transaction → user immediately loses access → logged

- IP Timestamp (ScriptSafe) — upload script → toggle 'Register as IP Proof' → on-chain hash published → download certificate PDF

- E-Discovery Export (LegalVault) — select matter → choose date range → export EDRM XML + PDF audit report

# 7. Prescribed Tech Stack

Use this exact stack. Deviations require written approval before implementation.

| Layer | Technology | Version / Notes |
| --- | --- | --- |
| Blockchain (Dev) | Ethereum Sepolia testnet + Hardhat | Hardhat 2.x; deploy scripts in TypeScript |
| Blockchain (Prod — Consumer) | Polygon PoS mainnet | ~$0.01–0.10/tx; MATIC for gas; bridged USDC for fees |
| Blockchain (Prod — Enterprise) | Hyperledger Fabric 2.5 | For LegalVault enterprise; separate deployment pipeline |
| Smart Contracts | Solidity 0.8.20 | OpenZeppelin Contracts v5 for Ownable, Upgradeable patterns |
| Storage | IPFS via Pinata SDK v2 | Pinata API key provided; fallback to Infura IPFS |
| Frontend Framework | React 18 + TypeScript | Vite as bundler; no Create React App |
| Styling | Tailwind CSS 3.4 | No other CSS framework; custom design tokens in tailwind.config.ts |
| Web3 Library | ethers.js v6 | WalletConnect v2 for wallet modal; no web3.js |
| Key Proxy / API | Node.js 20 LTS + Express 5 | TypeScript; group key management service |
| Database (off-chain meta) | PostgreSQL 16 + Prisma ORM | For user profiles, email-to-wallet mapping, notification queue |
| Auth (non-Web3) | Magic Link (magic.link SDK) | Email one-time-link auth for non-wallet users |
| File Encryption | Web Crypto API (AES-256-GCM) | Browser-native; no third-party crypto library for file encryption |
| Key Wrapping | ECDSA via ethers.js | Wrap AES key with recipient's public key; stored encrypted on IPFS |
| PDF Viewer (ScriptSafe) | PDF.js (Mozilla) | Canvas rendering; inject recipient watermark per render |
| Testing | Hardhat + Chai (contracts); Vitest + Testing Library (UI) | Minimum 80% coverage on contract functions |
| CI/CD | GitHub Actions | Lint → Test → Slither analysis → deploy to Sepolia on merge to main |
| Hosting | Vercel (frontend) + Railway/Render (Node API) | All environment variables via platform secrets, not .env files |
| Mobile (Phase 2) | React Native 0.74 + Expo SDK 51 | Shared component library with web React via design system |

# 8. Deliverables & Milestone Schedule

| Week | Milestone | Deliverables Required |
| --- | --- | --- |
| 1 | Foundation | Hardhat project + contract deployed to Sepolia; Pinata IPFS upload working; GitHub repo with CI pipeline; contract ABI shared |
| 2 | Core Upload Flow | Encrypt → IPFS → on-chain hash working end-to-end; React upload UI; wallet + magic link auth; share by email working |
| 3 | Access Control UI | Grant/revoke UI; access level tiers (view/edit/sign); audit log viewer; email notification on share; recipient magic link flow |
| 4 | Vertical Modules | LegalVault matter rooms + privilege wall; ScriptSafe IP timestamp + PDF watermark viewer; VaultDesk deal room + link expiry |
| 5 | Compliance & Polish | E-discovery export; IP certificate PDF; Digital Seal notarization; revoke-on-exit flow; Slither audit results resolved |
| 6 | Production Deploy | Polygon mainnet deploy; Vercel + Railway production hosting; custom domain + SSL; smoke test all three verticals end-to-end |
| 7–8 | API + Integrations | REST API docs (Swagger); webhook system; Zapier integration; Slack /securedoc command |
| 9–10 | Enterprise LegalVault | Hyperledger Fabric node setup; private channel deploy; admin console; SSO (SAML/OIDC) for law firm IT |
| 11–14 | Mobile (Phase 2) | React Native iOS + Android apps; feature parity with web for upload, share, audit, revoke; App Store submission |

# 9. Acceptance Criteria

The following criteria must all pass before any milestone is accepted and signed off:

### Security

- No raw file content is ever transmitted to any server unencrypted — verified by network inspection

- No encryption keys are ever stored in plaintext in any database, log, or environment variable

- Slither static analysis returns zero high-severity findings on all deployed contracts

- Revoking access makes the document inaccessible within one block confirmation time (~2 seconds on Polygon)

- Tamper detection: altering the encrypted file on IPFS must cause verifyIntegrity() to return false

### Performance

- Document upload and encryption for a 5MB file completes in under 8 seconds on a standard broadband connection

- Document list page loads in under 2 seconds for a user with up to 500 documents

- Smart contract calls (grant, revoke) confirm on Polygon within 5 seconds

### Usability

- A non-crypto user (no wallet, no blockchain experience) can receive and open a shared document using only an email link — no setup required

- The upload → share flow for a returning user takes under 60 seconds — timed in usability testing

- No blockchain terminology appears in any user-facing copy — reviewed and approved by product owner

### Compliance

- GDPR right-to-erasure: deleting a user's encryption key makes their documents permanently inaccessible — demonstrated in test

- Audit log exports contain: document name, action, actor identity, timestamp, and transaction hash for every event

- IP Timestamp certificates include: document hash, blockchain transaction hash, block number, timestamp, and owner wallet address

# 10. Reference Resources for the Build Team

### Academic Research to Reference

- Nature Scientific Reports 2024 — Two-chain blockchain file sharing framework with IPFS + sharded PBFT

- arXiv:2205.01728 — IPFS proxy + group key management system (directly informs the Node.js key proxy service)

- ScienceDirect 2024 — Attribute-Based Encryption + blockchain for fine-grained access (informs role-based access model)

- Springer 2023 — Blockchain DRM for creative media (informs ScriptSafe watermark + rights registry)

### Open Source Starting Points

- github.com/chandanneralgi/Decentralized-File-Sharing-System — AES + IPFS + Ethereum reference implementation

- github.com/ruchi26/Blockchain-based-Decentralized-File-Sharing-System-using-IPFS — React + Solidity starter

- OpenZeppelin Contracts v5 — use for Ownable, AccessControl, and TransparentUpgradeableProxy

- Hardhat Boilerplate — github.com/NomicFoundation/hardhat-boilerplate — project scaffolding

### Comparable Platforms to Study (not copy)

- doxychain.com — full document lifecycle on-chain; study their onboarding UX

- fileverse.io — Web3-native encrypted collaboration; study their IPFS integration

- kaleido.io/document-exchange — enterprise blockchain document sharing; study their access control UX

# 11. Communication & Process

| What Antigravity Provides - Weekly progress demo every Friday (Loom video or live call) - GitHub repo access from Day 1 — commits visible in real time - Deployed testnet contract address + ABI after Week 1 - Figma design files shared before development of each module begins - Slack/Discord channel for async questions (response SLA: 4 hours) - Slither + test coverage report after each sprint - Staging environment URL after Week 3 | What Client Provides - Pinata API key + project ID (within 24 hours of contract signing) - Design feedback within 48 hours of each Figma share - Pilot users from each vertical (1 law firm, 1 production house, 1 startup) for Week 3–4 testing - Written approval of smart contract ABI before mainnet deploy - Sign-off on each milestone within 5 business days of delivery - Budget approval for professional security audit (estimated $2,000–8,000) |
| --- | --- |

# 12. Open Questions for Kickoff

The following must be answered in the project kickoff call before development begins:

- Which vertical ships first — LegalVault, ScriptSafe, or VaultDesk? (Recommendation: VaultDesk first — largest addressable market, simplest compliance requirements)

- Polygon PoS or Ethereum mainnet for production? (Recommendation: Polygon — 100x lower gas costs; identical EVM; fully proven at scale)

- Who handles smart contract security audit — Antigravity sources, or client engagement? (Recommend Trail of Bits or OpenZeppelin; budget $5,000–8,000)

- Is the email-to-wallet mapping service (Magic.link) acceptable, or does the client have a preferred embedded wallet provider? (Alternatives: Privy.io, Dynamic.xyz)

- Is royalty smart contract automation (ScriptSafe) in scope for the MVP sprint, or Phase 2? (It requires a separate audited contract)

- What is the expected user volume at launch? (Affects Pinata tier selection — $20/month for 100GB vs. $200/month for 1TB)

SecureDocChain

Development Brief for Antigravity Studio  ·  April 2026  ·  Version 1.0

Questions? Contact the product team before Day 1.